PHASE 0 – CONTENT ARCHITECTURE RESOLUTION DOCUMENT
Ukraine Aid International Website

Status: Phase 0 Resolution
Purpose: Confirm final content architecture decisions before development begins

- PURPOSE OF THIS DOCUMENT

This document summarizes the final architectural decisions made during Phase 0 – Content Architecture Confirmation.

The purpose of Phase 0 is to finalize:

- content entities

- content structure

- required and optional fields

- administrative workflows

- public content behavior

These decisions must be confirmed before development begins because structural changes later affect:

- database schema

- API contracts

- frontend rendering

- SEO stability

- long-term scalability

After approval of this document, development proceeds to:

Phase 1 – Backend Implementation
Phase 2 – Frontend Implementation

- MAIN CONTENT SECTION NAME

The primary content section of the website will be named:

Mission Updates

Rationale:

- clearly communicates operational activity

- reflects humanitarian missions and updates

- avoids ambiguity of “Mission Log”

- avoids informality of “Blog”

Page description:

Updates from Ukraine Aid International’s humanitarian missions, community partnerships, and frontline aid deliveries.

- CORE WEBSITE ENTITY – POSTS

Posts are the primary content entity of the system.

Posts represent:

- Field missions

- Humanitarian deliveries

- Community partnerships

- Organizational announcements

- Events and advocacy

- Media coverage

Other entities (Events, Forms, Newsletter) support the ecosystem but are not the primary storytelling mechanism.

- POST CATEGORIES

Category is required for every post.

Approved categories:

- Field Mission

- Sister City & Sister State Partnerships

- Events & Community

- Organizational Updates

- Media & Press

Categories will be used for:

- public page filtering

- editorial organization

- content clarity for visitors

- POST FIELDS

Required fields for publishing:

Title

- Category

- Content

- Featured Image

- Visibility

Optional fields:

- Summary

- Gallery Images

- Video URL

- Aid Types

- Partnership

- Location

- MEDIA HANDLING

The system will support built-in media upload through the admin panel.

Media files will be hosted using Cloudinary.

The database will continue to store media URLs only.

Benefits:

- easier workflow for administrators

- reliable media hosting

- automatic image optimization

- CDN delivery

- CONTENT EDITING

Post content will be stored as Markdown.

The admin interface will provide a visual editor that outputs Markdown.

Supported formatting:

- headings

- paragraphs

- lists

- quotes

- links

- bold and italic text

Raw HTML will not be allowed for administrators.

- TAGS

Tags will not be included in the initial system.

Rationale:

- categories provide sufficient structure

- tags often create inconsistent classification

- tags can be added later without architectural changes

- AID TYPES

Aid Type is an optional structured field.

Multiple selections are allowed.

Example values:

- Medical Aid

- Food Assistance

- Winterization & Heating Support

- Water Filtration & Clean Water

- Infrastructure Support

- Evacuation Support

- Humanitarian Supplies

- Vehicles & Transport Support

- PARTNERSHIP ASSOCIATION

Posts may optionally reference a Partnership.

This field represents:

- Sister City partnerships

- Sister State partnerships

Example partnerships:

Fairfield – Kostyantynivka

Westport – Lyman

Connecticut – Donetsk Oblast

Purpose:

- structured filtering

- donor storytelling

- partnership visibility

- POST LIFECYCLE

Posts support three states:

- Draft

- Published

- Archived

Behavior:

Draft -> Stored in the database but not publicly visible.

Published -> Visible on the public website.

Archived -> Hidden from public listings but preserved for historical record.

Archived posts remain accessible in the admin panel through filtering.

Preview before publishing is supported.

- URL STRUCTURE

Each post receives a permanent slug-based URL.

Example:

/mission-updates/winter-relief-delivery

Rules:

- slug is automatically generated from the post title

- slug becomes immutable after publication

This ensures SEO stability and reliable external links.

- EVENTS

Events are a separate entity from Posts.

They represent time-based activities such as:

- fundraisers

- galas

- awareness events

- community gatherings

Events appear in a dedicated Events section and are not mixed with Posts.

- EVENT LIFECYCLE

Events are divided into:

Upcoming Events
Past Events

Events automatically move to Past Events after the event date passes.

Past events remain publicly visible as part of the organization’s historical record.

- EVENT FIELDS

Required fields:

- Title

- Start Date

- Location

- Description

- Visibility

Optional fields:

- End Date

- Registration Link

- Featured Image

- Gallery

- Video

- CONTACT MESSAGES

Contact form fields:

- Name

- Email

- Subject

- Message

Admin interface includes:

- Date

- Name

- Email

- Subject

- Status

Statuses:

- Pending

- Responded

- Archived

Workflow:

- Administrator reads message

- Response is sent via email

- Administrator marks the message as Responded

- NEWSLETTER SUBSCRIBERS

The system only:

- collects email addresses

- stores subscription date

- allows CSV export

Email campaigns are handled externally (e.g., Mailchimp).

The website is not an email marketing platform.